Planning Statement

Weardale Road bridge replacement – site compound
Hampshire County Council (HCC) are replacing the bridge in Weardale Road. Due to the residential nature of Weardale Road, it is not possible to locate a site compound adjacent to the site.
There are limited options for locating the site compound nearby. HCC have discussed with Hampshire and Isle of Wight Fire and Rescue (H&IOW Fire & Rescue) the possibility of using the green space on Steele Close.
The compound will be required for the duration of the works – currently proposed to start 27 March 2023 and expected to last to end December 2023. The compound shall comprise double-height steel containers for site offices, a welfare unit, toilet facilities, parking for approximately 7 cars, and a storage area for plant/equipment/materials.
The Contractor has provided some guidance as to the compound required and its usage as bullet pointed below.
· Area required approx. 20x20m
· Ground shall be protected with terram geogrid and stone
· Noise shall be kept to a minimum. A quiet generator will be used to power the site offices. There will be occasional access by lorries and site plant with reversing beepers.
· The site will be secured when not in use and protected with 24 hour CCTV.
· Normal usage of the site compound shall be Monday to Friday 0730 – 1730. Weekend/night usage may be required but is unlikely.
· There will be a waste tank beneath the welfare facilities which will be regularly emptied.

A letter drop will be undertaken to the residents of Steele Close to advise of the site compound being present in advance of the works starting.
It is noted that there are a number of trees on this area of land. The compound shall be located between the trees and shall not encroach onto the canopies.
The area shall be reinstated to the satisfaction of H&IOW Fire & Rescue upon removal of the site compound.
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