Design and access plan

The contractor is:  Mr Lee Dobinson, BuildTech20, Botley, Southampton.

To replace current living room window with door and side window to match the rest of the building.
This is the only flat that has no exterior access from the living area.  

The permission has been given in principle by McCarthy and Stone for the works to go ahead.

The design is identical to the doors and windows in the rest of the building, PVC Grey RAL 700, it will match all dimensions with the existing outside access from all the other apartments and adhere to all current glazing regulations.

The site manager is willing to support the works team and will give access between 9am and 5pm to the parking area of Catherine Court for the duration of works within these hours, Monday to Friday, it is estimated the job will be completed within one working day.

Other residents in the vicinity will be given notice of the work, the time and the day by the site Manager.

All materials will be transported through the side door of the building on the ground floor, Flat 5 is the first door on the left, all materials will be taken from inside the flat and out of this side door. There are no other entrance doorways in this area.

All debris, old frames and glazing will be cleared by the contractor in the same way.

Hardstanding, the slab will match the existing, McCarthy and Stone’s own groundsmen will remove and re plant the existing shrubs and will complete the slab work to the satisfaction of McCarthy and Stone.


The floor will be level to the back of the new door.



