Identification of trees and description of works.

I wish to continue the ongoing process of coppicing Eagles Copse, detailed in the Hocombe Mead management plan 2016 – 2025 (as approved by Natural England) and as will continue to be detailed in the new 2026 to 2036 plan when completed. I wish to be granted rolling consent to coppice each year for the life of the new management plan, as detailed in the coppice cycle below.  Trees to be coppiced following Forestry Commission guidelines. Tree species are mainly hazel, with some small secondary woodland birch, cherry, ash, sweet chestnut and willow. No mature oaks will be removed.

Excerpt from Hocombe Mead Management plan 2016 – 2025 detailing the operational objective, outline prescription and coppice cycle. Please refer to attached map, coppice areas highlighted in red.

| Operational Objective | Outline Prescription |
| --- | --- |
| Maintain and enhance Eagle’s Copse | - Continue coppice cycle to maintain and enhance woodland flora. |

Forth Cycle CYCLE

Year 1  2026/27  Cut 1D		Year 2  2027/28  Cut 1E

Year 3  2028/29  Rest Year		Year 4 2029/30  Cut 1B

Year 5 2030/31  Rest Year		Year 6 2031/32  Cut 1C

Year 7  2033/34  Cut 1A		Year 8 2034/35  Rest Year